Timeline:

4/23/23:
- Create Waypoint class and decide on what data they will contain
- Research on Forest conservation topics and important data points
- Find professionals to contact for more resources
4/24/23:
- Find a day where we could interview a ranger/conservationist/etc
- Implement Quicksort algorithm to arrange waypoints by various resource values
- Create an vector of waypoints to be processed/sorted/analyzed
4/25/23-4/26/23:
- Use hashtable to store all waypoints
- Make user interface to search for waypoint name in the hashtable
- Allow user to insert and delete waypoints
- Create a stacks to collect the deleted waypoints for an undo button
4/27/23-4/28/23:
- Use sets to display several resources
- Make BST for a menu for the ranger to interact with
4/29/23-4/31/23:
- Create a working gui for our waypoints to be mapped on
- Decide how the menus will appear on screen
- Proofread code for potential optimizations/corrections
5/1/23:
Time allocated to finish the necessary data structures and features for the project